Project Title: Real-Time Intelligent National Land Acquisition, Digitization, Validation & Management System for End-to-End Digital Monitoring and Decision Support.

Project Name: ZameenAI

Project Team: Arkadeep Baidya, Rohit Kumar Jha, Satyam Kumar, Shasvat Pandey, Siddhi Singh, Snigdha Samanta

Project Background: Land acquisition is a critical component of infrastructure development and public welfare projects in India. It facilitates the implementation of highways, railways, industrial corridors, irrigation projects, urban development, renewable energy initiatives and other strategic infrastructure. Land records form the backbone of land administration, property ownership, taxation, land acquisition, dispute resolution and infrastructure planning.

The land acquisition process involves multiple stakeholders, including land-requiring bodies, land acquiring authorities, district administrations, state governments, and central ministries. Across India, a significant portion of historical land records continues to exist in the form of handwritten registers, scanned documents, maps, cadastral records, and legacy PDF files maintained at various administrative levels.

Problem Statement: At present, land acquisition activities are managed through fragmented systems, manual documentation, and state-specific processes. The absence of a unified national digital platform results in inconsistent data collection, duplication of efforts, delays in approvals, limited transparency, and inadequate monitoring.

Historical records often suffer from issues such as poor image quality, inconsistent formats, faded text, damaged pages, multiple regional languages, and handwritten annotations, making manual digitization a time-consuming and error-prone process.

As a result, decision-makers often lack access to real-time information on the progress of land acquisition, compensation disbursement, possession status, and rehabilitation measures which create challenges in maintaining reliable databases, verifying ownership, integrating records and delivering citizen-centric services. Manual data entry further introduces inconsistencies, making ownership verification, record integration, monitoring, and data-driven decision-making more difficult.

Problem Solution: The proposed solution is a web-based National Intelligent Land Acquisition and Land Records Management System that integrates intelligent land-record digitization, validation, GIS-based land visualization, and end-to-end land acquisition monitoring into a unified platform.

The system will automatically extract and structure information from scanned land records, handwritten documents, maps, and legacy PDF files using OCR, Computer Vision, Natural Language Processing (NLP), and Machine Learning. Extracted information such as landowner details, survey/khasra numbers, khata numbers, plot area, location, land classification, ownership details, and mutation information can be validated and subjected to human-in-the-loop verification for low-confidence results.

The platform will manage and monitor the complete land acquisition lifecycle, from project proposal submission to final possession of land, while providing standardized workflows for different stakeholders and enabling seamless coordination among Central Ministries, State Governments, District Authorities, and Project Implementing Agencies.

The system will facilitate online submission and approval of proposals, digital scrutiny, document management, automated workflow routing, and real-time status tracking, milestone monitoring, audit trails, compensation tracking, R&R monitoring, and GIS-enabled spatial visualization of land parcels.

The system will also support interoperability and integration with existing Land Records Management System (LRMS), Digital India Land Records Modernization Programme (DILRMP), GIS platforms and other relevant government databases, enabling reliable data exchange, improved transparency, faster decision-making and scalable nationwide implementation.

## SIH – PRD

## PRODUCT IDENTITY

A) The Final Product Name is ZameenAI.

B) A unified, AI-driven platform for end-to-end land acquisition monitoring and intelligent land-record digitization.

C) Tagline - “Bringing Clarity to Land Acquisition and Records.”

D) To establish a transparent, interoperable national digital ecosystem that eliminates manual inefficiencies, accelerates national infrastructure development, and ensures seamless, citizen-centric land administration.

E) What should this platform make possible that is difficult or impossible today?

Currently, processes are siloed, manual, and delayed. The platform will make the following possible:

- Automated Extraction from Legacy Data: Instantly digitizing and extracting structured data from faded, handwritten, multi-lingual, and degraded historical records using AI/OCR, which is virtually impossible to do manually at scale without errors.

- A Single Source of Truth: Enabling real-time tracking, GIS-based spatial visualization, and seamless coordination across multiple stakeholders (Central Ministries, State Governments, and District Authorities) on one unified dashboard.

- End-to-End Transparency: Tracking the complete acquisition lifecycle—from initial proposal to compensation disbursement and R&R (Rehabilitation and Resettlement)—eliminating blind spots in the approval and possession pipelines.

F) Why should land-record digitization and land-acquisition management be combined into one platform?

Combining land-record digitization and land-acquisition management into a single platform resolves the core bottleneck in infrastructure development: land acquisition cannot proceed efficiently without immediate access to accurate, verifiable land ownership data.

Creates a Single Source of Truth Land acquisition is entirely dependent on historical and current land records. When these systems are separate, discrepancies arise between state land registries and the data used by project implementing agencies. A combined platform ensures that the exact digitized survey numbers, khata numbers, and ownership details are the exact data points driving the acquisition workflow.

Accelerates Infrastructure Timelines Currently, manually retrieving, reading, and verifying degraded, multi-lingual, or handwritten historical records pauses the acquisition process. By integrating AI-driven digitization (OCR/NLP) directly into the platform, unstructured physical records are instantly converted into structured data, allowing the acquisition workflow to move forward without manual data-entry delays.

Minimizes Legal Disputes and Erroneous Compensation Inaccurate ownership verification leads to incorrect compensation disbursement and subsequent legal battles. Combining intelligent record validation (with human-in-the-loop verification for low-confidence data) with the acquisition module ensures that ownership and mutation histories are fully vetted before any compensation is calculated or paid.

Enables Spatial Project Tracking Integrating digitized land records with the acquisition lifecycle allows for GIS-based spatial visualization. Decision-makers can look at a map and see not just the physical boundaries of a land parcel, but its real-time acquisition status, compensation disbursement progress, and Rehabilitation & Resettlement (R&R) milestones.

Unifies Fragmented Stakeholders The acquisition lifecycle involves a massive web of actors—from district administrators verifying legacy PDFs to central ministries monitoring project milestones. A unified platform eliminates the friction of passing state-specific physical documents to federal agencies, providing standardized workflows and real-time audit trails for every stakeholder involved.

G) What is the single most important outcome the platform must deliver?

A single, undisputed digital source of truth for land records that ensures accurate ownership verification, timely compensation, and real-time monitoring across all administrative levels.

H) Who owns/operates the platform in your intended model?

Ownership: A Central Government body (such as the Department of Land Resources under the Ministry of Rural Development) owns the overarching platform architecture and national database.

Operation: It is operated in a federated manner—State Revenue Departments and District Administrations manage and validate the local records, while Project Implementing Agencies (like NHAI or Railways) manage the acquisition workflows.

## 2. PROBLEM DEFINITION & CURRENT STATE

A) What exact problems are you solving?

 Manual Data Bottlenecks: The reliance on degraded, handwritten, and multi-lingual physical land records that make ownership verification slow and error prone.

 Opaque Acquisition Lifecycles: The inability of decision-makers to track the real-time progress of land acquisition, from proposal submission to final possession.

 Compensation & R&R Delays: Mismanaged and delayed disbursement of compensation and Rehabilitation & Resettlement (R&R) measures due to inconsistent land data.

 Systemic Fragmentation: The lack of a unified digital platform, resulting in duplicated efforts and siloed data across Central, State, and District authorities.

B) Who experiences each problem?

 Central Ministries & Decision-Makers: Experience a lack of real-time visibility into project milestones, causing budget overruns and delayed infrastructure planning.

 State & District Authorities: Experience heavy administrative burdens due to manual data entry, physical document scrutiny, and managing cross-departmental paperwork.

 Project Implementing Agencies (e.g., NHAI, Railways): Experience severe project delays and stalled development timelines while waiting for land clearance and possession.

 Citizens / Landowners: Experience opaque processes, delayed compensation, and prolonged grievance resolution.

C) How are these problems handled today?

Currently, land acquisition relies on fragmented, state-specific, and large manual workflows. Legacy land records (maps, khasra/khata registers) are physically retrieved, manually read, and manually typed into disconnected state databases. Progress monitoring and approvals are managed through physical file movements, isolated spreadsheets, and emails across different administrative levels, causing severe bottlenecks and data duplication.

D) What causes the current delays, errors, duplication, or lack of transparency?

The root cause is the absence of a unified, interoperable digital platform combined with an inability to automatically process unstructured legacy data. Because systems cannot talk to each other, data must be repeatedly verified and re-entered at every level of government. The reliance on human data-entry for faded or complex historical records directly introduces errors, while the physical routing of files obscures the real-time status of any given project.

E) Which problems are caused by fragmented land records?

 Inaccurate or contested ownership verification.

 Incorrect compensation calculations and disbursement delays.

 Increased litigation and legal disputes over land boundaries and mutation histories.

 Inability to quickly ascertain land classification and exact plot areas.

F) Which problems are caused by fragmented acquisition workflows?

 Stalled national infrastructure projects due to delayed land possession.

 Lack of accountability and audit trails for pending approvals.

 Poor tracking of Rehabilitation & Resettlement (R&R) milestones.

 Inability to accurately forecast project timelines and budgets.

G) Which problems are caused by poor interoperability between systems/departments?

 Duplication of effort (e.g., District authorities and Central bodies compiling the same data independently).

 Data inconsistencies between State land registries (like LRMS/DILRMP) and Central acquisition databases.

 Delays in routing automated workflows and digital scrutiny approvals across different government tiers.

 The inability to overlay real-time project progress onto GIS spatial visualization maps.

H) Which problems are you deliberately NOT solving?

 Sub-judice Legal Disputes: The platform will flag contested land, but it will not resolve active court cases or legal disputes over ownership.

 Physical Land Surveying: We are not conducting new physical ground surveys (DGPS/Drone surveys); the system ingests, digitizes, and manages existing data and maps.

 Changing State Land Laws: The platform standardizes the workflow and management of acquisition, but it does not alter the underlying statutory laws or legislative rules governing land acquisition in different states.

## GOALS, OUTCOMES & SUCCESS METRICS

- What are the top 3-7 product goals?

- Intelligent Digitization: Automate the extraction and structuring of data from legacy, multi-lingual, and degraded land records using AI (OCR/NLP)

- Unified Workflow Automation: Create a standardized, end-to-end digital lifecycle for land acquisition, replacing fragmented manual file routing with automated approvals and audit trails.

- Real-Time Transparency: Provide all stakeholders with a single source of truth for project status, compensation disbursement, and R&R progress.

- Spatial Intelligence: Integrate GIS mapping to allow decision-making to visually track the physical boundaries and real-time acquisition status of land parcels.

- System Interoperability: Ensure seamless data exchange with existing state and national databases (DILRMP or local LRMS) to prevent duplication of effort.

- What measurable improvements should digitization produce?

- Drastic Time Reduction

- Error Minimization

- What measurable improvements should validation produce?

- Fraud Prevention & Anomaly Detection: Automatically flag duplicate compensation claims, overlapping plot boundaries (survey numbers), or conflicting ownership histories before they enter the financial workflow, measurably reducing fraudulent payouts.

- High Confidence Data: Achieve a high accuracy rate (e.g., 95%+) for verified records by combining AI confidence scores with a human-in-the-loop review system for degraded documents.

- Dispute Reduction: Lower the rate of erroneous compensation payouts and ownership disputes caused by unchecked, mismatched land records.

- Complete Auditability (Traceability): Achieve a 100% verifiable digital trail for every data point. The system will track exactly whether the AI or a specific human official validated a record, and at what timestamp, drastically reducing accountability gaps.

- Standardization of Fragmented Data: Measurably increase data uniformity by automatically converting varying regional land measurement units (e.g., Bigha, Guntas, Kathas) and multi-lingual terminology into a single, standardized national metric during the validation step.

- Reduction in Administrative Rework: Decrease the number of times a single land document is sent back and forth for re-verification across different government departments, saving measurable administrative hours and labor costs.

- Faster Downstream Processing: By ensuring data is clean and validated upfront, the platform will measurably reduce the time it takes to generate legal notices, calculate compensation algorithms, and route files to the next approval node.

D) What measurable improvement should acquisition workflow management produce?

- Cycle Time Reduction: Cut the end-to-end approval and land possession timeline significantly (e.g., by 30-50%) by eliminating physical file movement and utilizing digital scrutiny.

- Bottleneck Identification: Provide exactly zero "lost files," ensuring every pending approval is tracked with a timestamp and assigned owner.

E) What measurable improvement should decision support produce?

 Instant Reporting: Reduce the time taken to compile project status reports from weeks to instant, real-time dashboard generation.

 Proactive Interventions: Allow authorities to foresee budget overruns or stalled acquisitions on a GIS map before they critically delay the overarching infrastructure project.

 Targeted Bottleneck Identification: Measurably isolate exactly where delays occur in the standardized workflow (e.g., identifying that 75% of delays happen during local district scrutiny) through real-time milestone monitoring and audit trails, allowing for immediate administrative intervention.

 Synchronized Financial and R&R Tracking: Achieve 100% visibility into the lifecycle of compensation disbursement and Rehabilitation & Resettlement (R&R) measures, measurably reducing the time gap between land possession and the actual payout/rehabilitation of citizens.

 Predictive Project Forecasting: Improve the accuracy of infrastructure project timelines by shifting from static estimates to dynamic forecasting, using real-time data on acquisition progress and digital scrutiny clearance rates.

 Interoperability Success Rate: Measurably track the reliability of data exchange (API syncs) between the Central platform and existing State databases (LRMS, DILRMP), ensuring decision-makers are acting on unified national data rather than fragmented, isolated updates.

F) What KPIs will prove the product is successful?

- Processing Speed: Average time to process and extract data per legacy document (measured in seconds/minutes).

- AI Accuracy Rate: Percentage of documents successfully processed without requiring human-in-the-loop intervention.

- Workflow Velocity: Average time taken to clear an approval node (e.g., from District Collector to State Authority).

- System Adoption/Integration: Number of successful API calls or data syncs with existing state LRMS/DILRMP databases.

G) What targets should be achieved in the SIH prototype/demo?

1. AI Extraction & Human-in-the-Loop Validation

- The Action: Upload a sample historical land record (e.g., a degraded or handwritten Hindi/English PDF).

- The Output: Instantly extract and display structured JSON data (landowner name, khasra number, plot area).

- The Edge Case: Deliberately show a low-confidence extraction. Demonstrate the human-in-the-loop UI where an admin quickly corrects the value side-by-side with the original image, generating an immediate audit trail entry in a secure document repository.

2. RBAC-Driven Automated Workflow

- The Action: Execute a digital land acquisition proposal moving across different government tiers using Role-Based Access Control (RBAC).

- The Output: Show the Implementing Agency submitting the proposal, automated routing to a District Admin, and system-generated alerts (mock email or bell notification) triggering at each stage.

- The Edge Case: Switch to a mobile-responsive view to show a field-level officer updating a physical plot verification and its geo-tagged status in real-time.

3. Interactive National Dashboard & GIS Visualization

- The Action: Render the primary executive dashboard for decision-makers.

- The Output: Display a GIS map highlighting a dummy land parcel, color-coded by acquisition status (e.g., Red = Pending, Green = Acquired).

- The Metrics: Flanking the map, display live KPI trackers for Area Notified, Compensation Assessed vs. Paid, and Rehabilitation & Resettlement (R&R) status.

4. Simulated System Interoperability (APIs)

- The Action: Prove the system will not create another data silo.

- The Output: Trigger a mock API call that instantly auto-populates a dashboard form with cadastral map data "pulled" from a simulated external Land Records Management System (LRMS) or DILRMP database.

5. Predictive Analytics & MIS Reporting

- The Action: Showcase decision-support intelligence.

- The Output: Display a predictive analytics widget forecasting project timeline adherence (e.g., a warning flag that a project is predicted to be delayed by 3 weeks due to current district-level approval bottlenecks).

## STAKEHOLDERS

A) List every stakeholder/organization that interacts with, owns, governs, supplies data to, or consumes data from the system.

 Initiators: Project Implementing Agencies (PIAs).

 Processors/Validators: Data Entry Operators, Field Surveyors (Patwaris), AI-OCR Engine.

 Approvers: District Collectors, State Revenue Secretaries, CALA.

 Consumers: Central Dashboard Viewers (Ministers/Secretaries), Citizens (Public Portal Viewers).

 Data Providers: Third-party Government APIs.

B) Who creates records?

The platform’s AI-OCR engine acts as the primary digital record creator by extracting data from legacy PDFs and handwritten maps. Human Data Entry Operators and field-level revenue officers (Patwaris) create the initial digital entry or trigger the OCR process.

C) Who verifies records?

 Centralized Desk Scrutiny: Land Acquisition Officers (LAO) and dedicated District Revenue Staff act as the "human-in-the-loop." They manually validate low-confidence AI extractions using the platform’s side-by-side UI before data is officially committed to the main PostgreSQL database.

 Federated Field Verification: Circle Officers, Tehsildars, and Patwaris use a mobile-responsive interface to verify plot boundaries and physical realities on the ground, while the system's AI confidence scoring continuously cross-verifies data uniformity between field inputs and digitized records.

D) Who approves records?

Approval is tiered via Role-Based Access Control (RBAC). Sub-Divisional Magistrates (SDM) approve initial field reports. The Competent Authority for Land Acquisition (CALA) approves compensation calculations. The District Collector (DC/DM) gives final sign-off for land possession. A designated Nodal Officer at the State Revenue Department holds digital signature authority on the platform to approve and freeze verified land records for acquisition.

E) Who manages acquisition cases?

The Competent Authority for Land Acquisition (CALA) and the District Magistrate's office manage the day-to-day acquisition lifecycle on the platform. They use the system to issue automated statutory notices, document administrative hearings for public objections, and update the milestone trackers. However, if a public objection escalates into a formal sub-judice court dispute, CALA simply uses the platform to flag the land parcel as "contested" or "stayed," leaving the actual legal resolution to the external judicial courts.

F) Who makes executive decisions?

Chief Secretaries of States, Union Ministers, and Executive Directors of PIAs consume the GIS dashboard and predictive analytics reports to make policy decisions, reroute budgets, or intervene in stalled projects.

G) Who provides external data/APIs?

- Land Data: State Land Records Management Systems (LRMS) and DILRMP.

- Spatial Data: ISRO's Bhuvan or Survey of India APIs for cadastral overlays.

- Identity & Financials: UIDAI (Aadhaar API) for landowner KYC, and the Public Financial Management System (PFMS) API for triggering and tracking compensation payouts.

H) Will citizens/landowners use the platform? If yes, how?

Yes. Landowners access a restricted, read-only public view using OTP authentication. They can view the acquisition status of their specific Khasra number, check their calculated compensation amount, track their R&R package, and submit digital grievances directly to the CALA.

## USER PERSONAS & ROLES

  - List all user roles you want.

    - System Administrator

    - Project Implementing Agency (PIA)

    - Field Officer (Patwari/Surveyor/Circle Officer)

    - Desk Validator / Land Acquisition Officer (LAO)

    - Approver (CALA / District Magistrate)

    - Executive / Decision maker (State Secretary / Ministry of Rural Development)

    - Citizen / Landowner

  - For each role: what is their goal, responsibilities, technical skills, devices, and frequency of use.

    - Project Implementing Agency (PIA)

      - Goal: Acquire land quickly and track project delays.

      - Responsibilities: Submit acquisition proposals, track approval milestones, disburse project funds.

      - Technical Skills: Intermediate (comfortable with web portals and GIS dashboards).

      - Devices: Desktop/Laptop.

      - Frequency: Daily.

    - Field Officer (Patwari / Circle Officer)

      - Goal: Ground-truth land records and physical boundaries.

      - Responsibilities: Conduct field visits, verify AI-extracted plot data against physical reality, upload geo-tagged photos.

      - Technical Skills: Low (needs a highly intuitive, simplified mobile interface).

      - Devices: Mobile Phone / Tablet.

      - Frequency: Daily/Weekly (Project dependent).

    - Desk Validator / LAO (Human-in-the-Loop)

      - Goal: Ensure 100% data accuracy of digitized records.

      - Responsibilities: Review low-confidence AI extractions, correct OCR errors side-by-side with original PDFs, verify legacy documents.

      - Technical Skills: Intermediate (data-entry proficiency).

      - Devices: Desktop/Laptop with large screens.

      - Frequency: Daily (Continuous data processing).

    - Approver (CALA / District Magistrate)

      - Goal: Ensure legal compliance and authorize land possession/compensation.

      - Responsibilities: Review validated data, issue statutory notices, hear objections, digitally sign final approvals.

      - Technical Skills: Intermediate (needs clear UI for reviewing and clicking "Approve/Reject").

      - Devices: Desktop / Tablet.

      - Frequency: Weekly (Batch approvals).

    - Executive / Decision Maker

      - Goal: Monitor macro-level infrastructure progress.

      - Responsibilities: View GIS dashboards, monitor predictive analytics for delays, oversee budget utilization.

      - Technical Skills: Low (Dashboard consumer).

      - Devices: Desktop / Tablet / Mobile (View-only).

      - Frequency: Weekly/Monthly.

    - Citizen / Landowner

      - Goal: Know the status of their land and compensation.

      - Responsibilities: View acquisition notification, track R&R package, file digital grievances.

      - Technical Skills: Low.

      - Devices: Mobile Phone.

      - Frequency: Intermittent.

  - Which users are office-based?

Desk Validators and Admins are strictly office-based. Approvers and Executives can be hybrid (using tablets to view dashboards remotely).

  - Which users work in the field?

Field Officers (Patwaris, Circle Officers, Surveyors).

  - Which users need mobile/offline capabilities?

Field Officers need offline mobile apps for surveys. Citizens need a mobile-responsive web view (no offline needed) to check their status easily.

  - Which users can view sensitive information?

Only the specific Citizen (their own data), the Approver (CALA), DM, and specific authorized Desk Validators/LAOs dealing with compensation calculations. Executives see aggregated financial data, not individual bank accounts.

  - Which users can approve or reject workflow stages?

    - Validator (LAO) approves data extraction.

    - Approver (CALA) approves the overall acquisition case

## PRODUCT SCOPE & BOUNDARIES

  - What is definitely IN scope?

- AI-Powered Digitization: OCR and NLP extraction of structured data (khasra, khata, name, area) from scanned PDFs and legacy records.

- Human-in-the-Loop Validation: A side-by-side UI for desk validators (LAO) to correct low-confidence AI text extractions.

- RBAC Workflow Engine: Automated, multi-tier digital routing of acquisition proposals (PIA → Field Officer → LAO → CALA → DM).

- GIS Spatial Visualization: A map interface overlaying plot coordinates with real-time acquisition status (e.g., pending, acquired, contested).

- Executive Dashboard: Real-time tracking of milestones, compensation disbursement, and R&R status.

- Audit Trails: Secure, time-stamped logs of every approval, edit, or verification action taken by any stakeholder.

  - What is explicitly OUT of scope?

- Legal Dispute Resolution: The platform tracks and flags "sub-judice" (contested) land, but does not provide mechanisms to resolve active judicial court cases.

- Physical Ground Surveys: The system does not process raw drone/DGPS data to create new maps; it ingests and visualizes existing cadastral maps and survey data.

- Altering Statutory Laws: The platform digitizes and enforces the workflow, but it does not change state-specific land acquisition laws.

- Actual Payment Processing: The system tracks compensation and triggers payment requests, but the actual transfer of funds is handled by external financial gateways (like PFMS), not the platform itself.

  - What is MVP only?

- Targeted AI Extraction: OCR configured specifically for English and one regional language (e.g., Hindi) using sample legacy documents.

- Simplified Golden-Path Workflow: A streamlined 3-step approval process (PIA submits → LAO validates → CALA approves) rather than the full 10-step bureaucratic loop.

- Mock Integrations: Using simulated API endpoints to demonstrate how the platform would pull data from a State LRMS, rather than requiring live access to secure government servers.

- Static GIS Mapping: Using predefined GeoJSON dummy data for the map dashboard rather than a live, nationwide GIS server.

  - What is post MVP / future Scope?

- Nationwide API Integration: Live, two-way data synchronization with all 28 State Land Record Management Systems (LRMS) and the central DILRMP.

- Advanced AI Forecasting: Machine learning models that analyze historical delay data across districts to predict exactly when and where future infrastructure projects will stall.

- Citizen Grievance Portal: A fully authenticated mobile application where landowners can log in via Aadhaar OTP, view their compensation status, and file legal objections directly.

- Blockchain Immutability: Storing the final, approved land mutation and acquisition hashes on a government blockchain network to permanently prevent tampering.

  - Which features are Must Have, Should Have, Could Have, and Won’t Have Now?

Must Have:

- AI-OCR extraction engine for unstructured documents.

- Human-in-the-loop correction UI.

- Role-Based Access Control (RBAC) database schema.

- State-tracking for land parcels (Notified, Verified, Acquired).

- Tamper-proof audit logs for all user actions.

Should Have:

- Interactive GIS dashboard for decision-makers.

- Automated email/portal notifications when a workflow moves to the next official (e.g., LAO to CALA).

- Mobile-responsive views for field officers (Patwaris).

Could Have:

- Simulated API "fetch" buttons to demonstrate interoperability.

- Basic predictive analytics widget warning of potential delays.

Won’t Have Now:

- Live biometric (fingerprint/iris) authentication for landowners.

- Real-time processing of satellite imagery.

- Support for all 22 scheduled Indian languages (restricted to 1-2 for the demo).

## End-to-End Land Recovery Journey

  - Describe the exact journey from document upload to an approved digital land record.

1. Ingestion & Upload

Data Entry Operators upload scanned copies of physical, legacy land records (such as faded PDFs, handwritten khasra registers, or cadastral maps) into the platform's secure digital repository. The system securely stores the file and instantly generates a unique tracking ID, establishing the beginning of an immutable audit trail.

2. AI Processing (OCR & NLP Integration)

The system's computer vision automatically enhances the uploaded file by fixing skewed pages, enhancing faded ink, and removing background noise. The AI detects the document type and regional language. Using Optical Character Recognition (OCR) to read the characters and Natural Language Processing (NLP) to understand context, it pulls unstructured text and converts it into structured database fields (e.g., Landowner Name, Khasra Number, Plot Area). The AI grades its own reading accuracy. If it reads a clear, typed name, it scores it high (e.g., 98%) and auto-approves it. If the text is smudged or complex, it assigns a low score and immediately routes that specific field to a human official for manual correction.

3. Desk Scrutiny (Validation): Human-in-the-Loop Validation (Desk Scrutiny)

Because the AI assigned a low confidence score, the system routes the record to a Land Acquisition Officer (LAO). Using a side-by-side UI, the LAO manually corrects the flagged fields, validating the extraction and logging the action in an immutable audit trail.

4. Field Ground-Truthing: Field Verification & Mismatch Correction (Ground-Truthing)

The Patwari accesses the desk-validated data via the mobile app, conducts a physical site visit, and discovers a boundary discrepancy. The Patwari corrects the physical coordinates directly in the app and uploads geo-tagged evidence to align the digital record with ground realities.

5. Multi-Tiered Approval (RBAC): Multi-Tier Routing, Citizen Grievance, & Legal Resolution

The reconciled record enters the RBAC engine. The Sub-Divisional Magistrate (SDM) approves preliminary data, and CALA issues a statutory public notice. In this combined scenario, a citizen objects, halting the workflow (Sub-Judice Freeze) until an external court resolves the dispute. Once resolved, CALA inputs the mandate, and the automated approval routing resumes.

6. Final Freeze: Final Approval, Disbursement, & Dashboard Update

The District Magistrate (DM) gives final sign-off for possession. After APIs trigger compensation payouts, the State Revenue Nodal Officer digitally signs and freezes the record. The national GIS dashboard updates the parcel status to "Acquired."

  - Who uploads the document?

 Data Entry Operators & District Revenue Staff: Responsible for uploading legacy physical records, faded handwritten registers, scanned PDFs, and historical cadastral maps into the system to trigger the AI-OCR digitization and data extraction engine.

 Project Implementing Agencies (PIAs): Responsible for uploading the initial land acquisition proposals, project requirement documents, and supporting files to initiate the automated multi-tier routing workflow.

 Field Officers (Patwaris / Surveyors / Circle Officers): Responsible for uploading geo-tagged site photographs, physical boundary verification reports, and live ground-truthing data using the platform’s offline/mobile-responsive interface.

  - What happens during preprocessing?

1. Layout Analysis & Document Classification (Handling Headings & Titles)

Header & Title Localization: The system scans the spatial layout to isolate the top 15-20% of the document. It looks for specific formatting (like centered, bold, or oversized fonts) to identify the Government Key Title.

Template Matching: By analyzing the isolated heading, the system instantly categorizes the document (e.g., identifying it as a "Form 7/12", a "Khatian", or an "Encumbrance Certificate"). This classification tells the downstream AI exactly which extraction rules and database fields apply to this specific page.

2. Visual Feature Isolation (Handling Official Seals & Signatures)

Color-Space Masking: Government seals, stamps, and signatures are typically applied in colored ink (blue, red, or purple) over black text. Preprocessing separates the color channels to isolate the seal.

Text/Seal Decoupling: Often, a physical stamp overlaps critical ownership text. The AI maps the contours of the round or oval seal, separates the stamp metadata (verifying it is an official revenue department mark), and mathematically removes the seal's lines from the underlying black text so the OCR engine does not read gibberish where the ink intersects.

3. Grid & Table Segmentation (Handling Ownership & Mutation Records)

Line Detection: Documents like the Khatian, Patta, or Mutation Records are heavily tabular. The preprocessing engine identifies horizontal and vertical grid lines, rebuilding the table structure in the background.

Region of Interest (ROI) Mapping: Instead of reading the document like a standard paragraph, the system breaks the page into distinct bounding boxes (e.g., one box for "Survey Number," another for "Landowner Name"). This ensures that when the OCR reads the text, it associates it with the correct column.

4. Image Normalization (Preparing Faded Legal Certificates & Tax Receipts)

Deskewing & Dewarping: Physical certificates and receipts are often scanned crookedly or have folded pages. The system straightens the image mathematically based on the text baselines and grid lines.

Adaptive Binarization: Historical RoRs or old tax receipts often feature faded ink on degraded, yellowed paper. Preprocessing converts the image into high-contrast black and white, dynamically adjusting for shadows or stains on different parts of the page, making faint text sharp enough for the AI to extract confidently.

  - How is document type identified?

1. Explicit Identification by the Uploader (Manual Entry)

During the initial "Ingestion & Upload" phase, the person uploading the file (e.g., Data Entry Operator, PIA, or District Revenue Staff) can explicitly define what the document is. They select the exact document type (e.g., Cadastral Map, Khatian, Form 7/12, Encumbrance Certificate, or Mutation Record) from a standardized dropdown menu before hitting upload. This instantly tells the system which extraction rules to apply.

2. Automated Identification via Key Title (AI Preprocessing)

If the uploader bulk-uploads documents without manual tagging, the system's AI engine automatically identifies the document type. During preprocessing, the computer vision model performs a layout analysis to isolate the top header section of the page. It reads the Government Key Title (e.g., spotting "Record of Rights" or "Form 7/12" centered in bold at the top) and automatically classifies the document, so the OCR knows exactly which regional template and database fields to use for data extraction.

  - How is language identified?

Language is identified automatically during the AI preprocessing phase. Before extracting the text, the AI engine scans the document's character sets, scripts, and text patterns to detect whether the document is in English, a specific regional language (like Hindi), or a multi-lingual combination. This tells the OCR engine which specific language models to apply for accurate extraction.

  - What happens when OCR/extraction fails?

When the OCR engine struggles to read degraded, smudged, or complex handwritten text, it assigns that specific data field a low "confidence score." The system immediately halts that document from entering the automated workflow and routes it to the "Human-in-the-Loop" queue. A Desk Validator (Land Acquisition Officer / LAO) is alerted to manually review the flagged fields.

  - When does human verification occur?

Desk Scrutiny (Data Validation): A Land Acquisition Officer (LAO) manually corrects low-confidence text flagged by the AI using a side-by-side UI of the original image and extracted data.

Field Ground-Truthing (Physical Verification): A field officer (Patwari/Circle Officer) visits the physical land parcel and uses the mobile-responsive app to verify that the digitized boundaries and ownership details match the actual ground reality.

  - Who approves the final record?

- The Competent Authority for Land Acquisition (CALA) approves the compensation and overall acquisition case.

- The District Magistrate (DM/DC) gives the final sign-off for land possession.

- A State Revenue Nodal Officer applies the final digital signature to "freeze" the verified land record, making it the single source of truth for the platform.

  - Can approved records be changed? If yes, how?

1. The Triggers (Why the record is unlocked)

An approved record is strictly locked, but the system allows an "Unlock Request" under two specific desk-level scenarios:

The Judicial Trigger: A citizen’s grievance escalates to an external court, and the judge issues a binding ruling (e.g., changing the recognized legal heir or mandating a higher compensation amount).

The Clerical Trigger: A downstream quality-control check catches a data integrity error right before financial disbursement (e.g., a typo in the landowner's bank account routing number, or a spelling mismatch in their KYC documents).

2. The Mechanism & Roles (How the data is changed)

Depending on the trigger, the designated official accesses the locked record in the portal to execute the change:

For Clerical Errors: The Land Acquisition Officer (LAO) or Desk Validator initiates the fix. They correct the spelling or numeric error to ensure the upcoming PFMS API payment won't fail.

For Judicial Mandates: The Competent Authority for Land Acquisition (CALA) removes the "Contested/Sub-Judice" flag from the parcel and inputs the new court-ordered data (such as the revised compensation algorithm).

3. The Safeguards & Secondary Approvals (Ensuring Security)

Because altering an approved digital record is highly sensitive, the platform enforces strict safeguards before the new data goes live:

Mandatory Justification Upload: To save a judicial change, CALA is forced by the system UI to upload the official court order document. To save a clerical change, the LAO must type a justification note detailing the caught error.

Tiered Re-Approval: Clerical fixes made by an LAO do not take effect instantly; they automatically route upward to CALA or the District Magistrate (DM) for a rapid secondary approval.

The Immutable Audit Trail: The platform logs every detail of the intervention in an unalterable ledger. It records the Before State (the typo or old compensation), the After State, the exact timestamp, and the specific User ID of the LAO or CALA who executed the change.

## EXPECTED SOLUTION

PHASE 1

- RBAC

- Automated Alerts and Notifications

- API-based integration with relevant government systems

- Customizable Dashboards

- Analytics Reports

- Predictive Analytics to Support Policy formulation and efficient project execution

- End-to-End Digital workflow for Land Acquisition Processes

- Online Submission, verification, approval and tracking of proposals

- GIS- enabled Geo-tagging and spatial visualisation of land parcels.

- Interactive national dashboard displaying: Area notified, Area acquired, Compensation assessed and paid, Number of affected and displaced families, Rehabilitation & Resettlement status, Project progress, Possession status, Timeline adherence

- API-based integration with land records, cadastral maps, and relevant government portals.

- Mobile-responsive interface for field-level data collection and verification.

- Secure document repository with version control and audit history.

- Customizable MIS reports and executive dashboards for decision-makers.

- Transparency, accountability, efficiency, and data-driven governance in land acquisition

- Reducing processing time and improving inter-agency coordination.

PHASE 2

- Intelligent AI-based platform capable of automating the digitization and validation of legacy land records.

- Support for multilingual document recognition across major Indian languages.

- Automatic extraction of structured land record information from scanned PDFs, images, and historical documents.

- Intelligent classification of extracted data into predefined land record fields.

- Automated validation using business rules, cross-database verification, and duplicate detection.

- Confidence scoring for extracted information with automatic identification of uncertain fields.

- Human-assisted verification workflow for low-confidence records.

- AI-driven learning mechanism that improves extraction accuracy over time.

- Integration with existing Land Records Management Systems (LRMS), DILRMP databases, GIS platforms, and cadastral maps.

- Secure document repository with metadata management and audit trails.

- Interactive dashboards displaying: Number of documents processed, Extraction accuracy, Validation status, Pending verification cases, Error statistics, State-wise and district-wise digitization progress.

- APIs for seamless integration with government applications and digital governance platforms.

- Accelerate modernization of land administration, and support transparent, data-driven governance.